BABYFUND THAILAND | CASE STUDY

Family Savings Coordination Platform

PROJECT CHARTER

| Document Title | Project Charter |
| --- | --- |
| Project Name | BabyFund Thailand — Family Savings Coordination Platform |
| Document Version | Portfolio edition |
| Status | Simulated BA case study — unvalidated design |
| Date | October 2026 |
| Prepared By | Tankhun Luengchaicharn, Junior IT Business Analyst |
| Approved By | Not approved — simulated case study |

# 1.  Executive Summary

BabyFund Thailand is a proposed standalone app that coordinates contributions toward a child's long-term goal and connects to a proposed licensed investment partner. This portfolio is a simulated BA case study; no partner or live service exists. Thai services already support parts of this journey, including child-oriented investing and shared saving. BabyFund proposes a private-invite guest contribution journey linked to one child portfolio and its planning goals. A guardian may set several goals for use at or after the child’s 20th birthday. A parent may invite selected people, including non-relatives, through a QR/link. A guest would not need a BabyFund account; payment and identity controls depend on the eventual provider. If a provider accepts the payment and the product is suitable, a licensed partner would manage proposed S&P 500 exposure if a suitable vehicle and operating route are confirmed. Account ownership, withdrawals and a possible handover at age 20 require partner and legal validation. BabyFund does not try to beat Dime or Webull at investing. Instead, it aims to give Thai families a familiar way to turn everyday habits, such as merit-making gifts and birthday money, into steady, visible progress toward several post-20 goals for their child.

# 2.  Business Problem Statement

Thai families already have some ways to invest and save for children. Dime describes a parent-owned Secondary Account for investing toward a child's future, while Kept Together describes shared saving for a child. The proposed problem to test is whether a private guest-gifting journey, several planning goals under one child portfolio, and a trace to partner-confirmed investment status reduce coordination work. Demand has not been validated. Official product sources: dime.co.th/th/articles/sa-what-is-sa and keptbykrungsri.com/together-savings/together-use-cases. The current-state questions are:

- Existing options cover parts of the family journey: Dime already offers a parent-owned child-oriented secondary account. The proposed BabyFund journey focuses on invited guest gifts and traceable goal status; the comparison needs user validation.

- The biggest givers are the hardest to onboard: Some invited contributors may prefer not to open another app account. This is a user-research hypothesis; no interviews or conversion data are available.

- Gift-giving traditions are not connected to saving: Thai families already give money on Songkran, New Year, and birthdays. The proposed journey connects such gifts to a visible goal. Kept already supports shared child-oriented saving, so this alone is not unique.

- Multi-goal planning to test: A guardian may want several goals on or after the child turns 20 and a clear record of gifts. BabyFund proposes a goal planning list within one child portfolio; this is a testable concept, not a separate account for each goal.

- Limited beginner-friendly education: Some parents may need plain-language risk information. The extent of this need and competitors' education content require research.

# 3.  Project Objective

The following are hypothetical launch targets for a future sponsor to validate, not achieved results:

- Illustrative gate before any launch: obtain a signed licensed-partner agreement and independent legal, payment, privacy and AML reviews. No such approval exists today.

- Illustrative Month-18 target: 500 active child portfolios, with activity defined using partner-confirmed invested value. If the separate ฿20m value target is retained, it implies ฿40,000 average per portfolio; validate both assumptions together.

- Illustrative Month-20 target: ฿20,000,000 of partner-confirmed invested value; funding and adoption are unvalidated.

- Illustrative Month-20 target: 12% family participation rate, as measured by the share of accounts that receive a contribution from someone other than the main parent.

- Illustrative Month-24 target: customer satisfaction of 4.5 out of 5 or higher, as measured by in-app surveys and LINE-based support ratings.

# 4.  Project Scope

## 4.1  In Scope

The full product vision includes the following proposed capabilities. This portfolio demonstrates the core contribution journey in detail; the rest are roadmap candidates:

- THB-First Display — show THB status; any FX conversion depends on the partner vehicle and disclosed terms.

- Family Fund Circle — selected invitees, including non-relatives, may contribute without a BabyFund account, subject to payment-provider controls.

- Merit Contribution — gift-giving on Thai holidays and birthdays, turned into savings.

- Dream Board — guardians set several goals with distinct due dates at or after age 20, such as language study, a car or a first-home deposit.

- Milestone Celebration System — the app celebrates savings goals being reached.

- BabyFund Academy — simple, Thai-language lessons about saving and investing for beginners.

- Invite-channel integration — LINE is one possible option for invites and reminders, with phone and email kept as backup channels.

- Thai Payments — a bank-app payment journey proposed; available rails and payer controls require partner confirmation.

- Thai compliance proposal — define identity, privacy, payment and investment responsibilities with qualified advisers and a licensed partner.

- Child Read-Only View — a proposed age-appropriate view; access and any age-20 handover depend on consent, account structure and partner processes.

## 4.2  Out of Scope (Phase 1)

- A standalone Thai SEC broker licence. The concept proposes a partnership with an already-licensed broker, subject to review.

- Cryptocurrency investment.

- Individual stock picking or self-directed trading.

- Support for non-Thai residents or non-Thai ID holders.

- Desktop or web-based versions.

- Insurance products of any kind.

# 5.  Expected Benefits

## 5.1  For Thai Parents

- An easy way to bring the whole family into saving for their child.

- Clear visibility of the family fund, shown in Thai Baht.

- One proposed S&P 500-linked investment route, with equity and FX risk clearly disclosed; suitability and product choice remain open.

## 5.2  For Children

- A savings habit supported by the whole family from an early age.

- Access to simple financial education starting at age 13.

- A way to plan for several goals at or after age 20; actual outcomes depend on contributions, returns, fees and FX.

## 5.3  For the Business

- A testable positioning hypothesis: private guest gifting plus child-goal status linked to licensed-partner investment. Comparable features exist in Thai and overseas products.

- Three possible revenue streams to test: a guardian subscription, a partner-owned management fee with any BabyFund share subject to a lawful agreement, and B2B licensing. None is validated or earned.

- A meaningful starting market among urban, working Thai families, even though Thailand's yearly birth rate is falling.

# 6.  Stakeholders List

A full analysis of all stakeholders, including a Power/Interest Grid, is provided in the separate Stakeholder Analysis Matrix document. The table below gives a summary.

| Stakeholder | Role | Interest | Influence | Engagement Strategy |
| --- | --- | --- | --- | --- |
| CEO / Founder | Executive sponsor overseeing strategy | High | High | Weekly steering committee updates |
| Product Manager | Owns the product roadmap | High | High | Daily involvement in sprint planning |
| Compliance Officer | Ensures regulatory adherence | High | High | Bi-weekly compliance review meetings |
| Thai SEC | Regulates securities and investment activity | High | High | Formal filings, licensing review, periodic audits |
| Thai PDPA Officer | Oversees personal data protection | High | High | Data protection impact assessments |
| Bank of Thailand (BOT) | Oversees FX and cross-border capital flow rules | High | High | Regulatory filings, annual compliance check-ins |
| AMLO | Oversees anti-money-laundering compliance | High | High | Transaction monitoring reports, formal audits |
| PDPC | Enforces PDPA at the national level | High | High | Data protection filings, incident reporting |
| Licensed Broker Partner (Custodian) | Holds the SEC licence; executes and custodies investments | High | High | Weekly partnership sync, shared SLA reviews |
| Possible invite channel (unselected) | Candidate channel for login, invites and notifications | High | High | Feasibility and terms review if selected |
| Potential Payment Providers | Validate a permitted payment route and payer controls | Medium | High | Proposed discovery and agreement review |
| External Auditor | Provides independent financial and compliance audits | Medium | High | Annual audit engagement |
| Provider-designated custodian / depository | Custody role to be confirmed by the licensed partner | Medium | High | Proposed reconciliation-role review |
| App Stores (Apple, Google) | Control app distribution and policy compliance | Low | High | Policy compliance checks before each release |
| IT Development Team | Builds and maintains the platform | High | Medium | Daily stand-ups and sprint reviews |
| UI/UX Designer | Designs the user experience | High | Medium | Collaborative design workshops |
| Marketing Team | Drives user growth and awareness | High | Medium | Bi-weekly campaign planning meetings |
| Thai Parents (Primary Users) | Main account holders and fund managers | High | Low | User research, beta testing, in-app feedback |
| Customer Support Team | Handles user questions and issues | High | Low | Support training sessions, knowledge base access |
| Invited Contributors (Relatives or Others) | Contribute through the Family Fund Circle | Low | Low | Simple QR-code gifting; no account required |
| Children Age 13–20 (Future Users) | Read-only access is a roadmap idea; owner proposes whole-portfolio handover at 20 subject to partner process | Low | Low | Age-appropriate app content, BabyFund Academy |

# 7.  High-Level Timeline

This hypothetical full-launch timeline illustrates the time that could be needed to structure a compliant broker partnership before any customer funds can be accepted. The 14-block plan is an unapproved scenario, not a current launch commitment.

| Phase | Timing | Key Activities | Milestone |
| --- | --- | --- | --- |
| Phase 1: Discovery & Regulatory Structuring | Blocks 1–4 | Requirements gathering, broker partnership negotiation, legal and compliance structuring | Proposed partnership gate |
| Phase 2: Design | Blocks 4–6 | Wireframes, UX design, system architecture, API planning with the partner broker | Design sign-off |
| Phase 3: Development Sprint 1 | Blocks 6–9 | Proposed core journey: guardian verification, child goal, approved funding route and private guest gifts | Alpha build |
| Phase 4: Development Sprint 2 | Blocks 9–11 | Family Circle, Dream Board, proposed S&P 500 partner integration, LINE integration | Beta build |
| Phase 5: Testing & UAT | Blocks 11–13 | Future QA and proposed parent UAT; partner/compliance review gates | Proposed UAT gate |
| Phase 6: Launch | Blocks 13–14 | Conditional launch only after partner, legal, payment and privacy gates | Proposed launch gate |

# 8.  Budget Estimate

The initial draft budget of ฿6,900,000 assumed a six-month plan and omitted significant structuring work. This unvalidated budget scenario assumes a 14-block (56-week) illustrative timeline and a broker-partnership model instead of a standalone SEC licence, whose requirements need legal and regulatory review.

| Category | Description | Estimated Amount |
| --- | --- | --- |
| Personnel | Development team, Business Analyst, and Designer for an illustrative 56-week schedule | ฿7,500,000 |
| Technology | APIs, cloud hosting, security infrastructure, compliance tooling | ฿2,200,000 |
| Regulatory & Legal | Broker partnership structuring, legal review, PDPA and AML compliance setup | ฿3,000,000 |
| Marketing | Launch campaign and user acquisition, using an unvalidated acquisition-cost allowance | ฿3,500,000 |
| Contingency (15%) | Reserve for unforeseen costs across all categories | ฿2,430,000 |
| Total Estimated Budget | Sum of all categories above | ฿18,630,000 |

# 9.  Assumptions & Constraints

## 9.1  Assumptions

- A licensed broker may be willing to discuss a partnership; no interest or revenue share is confirmed.

- A bank-app guest payment may be possible; payer checks, direct third-party deposits and reconciliation require provider validation.

- LINE may be a useful invite channel; adoption and platform terms need current validation.

- Some parents may consider S&P 500 exposure if suitable; this needs user research and a licensed partner's product assessment.

- Selected contributors, including non-relatives, may make occasional or repeated gifts; frequency is unvalidated.

## 9.2  Constraints

- A standalone BabyFund app would need a licensed-partner arrangement and specialist review of its role before handling any investment journey.

- All customer-facing content must be available in Thai at launch.

- The platform depends on third-party systems it does not control: a selected invite channel, an approved payment route, and a licensed investment partner.

- The hypothetical Phase 1 budget is ฿18,630,000 before sponsor funding, quotes or partner costs are validated.

- Thailand's yearly birth rate is falling. The product targets existing children aged 0–10, not only newborns, to reduce this risk.

# 10.  Risks Summary

The table shows five provisional high-impact risks from a document-based review. A separate 25-item provisional risk register includes the five newly scored scenario, partner and communication risks.

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| The legal role and cost of a standalone investment service are unvalidated. | High | Critical | Seek specialist advice and a licensed partner agreement before any investment or customer-money activity. |
| The child goal does not establish legal ownership or withdrawal restrictions. | High | Critical | Treat soft-lock, fees and waiting periods as proposals pending partner/legal review. |
| A larger, established competitor (such as Dime) copies the family-gifting feature. | Medium-High | Critical | Test positioning and distribution with users and potential partners; no incumbent agreement is assumed. |
| The real cost of gaining each customer may be higher than planned, using up most of the marketing budget. | Medium-High | Critical | Use lower-cost channels, such as hospital or parenting-app partnerships, alongside organic family referrals. |
| The business depends entirely on one licensed broker partner; if that relationship ends, there is no backup. | Medium | Critical | Negotiate a multi-year partnership agreement with clear exit terms, and explore a second backup partner once stable. |

# 11.  Review Status

No sponsor, broker or regulator has approved this simulated case study.

# Portfolio scope decision and validation gates

Owner decision: admit new children only before their 11th birthday. One proposed partner portfolio holds the pooled invested value for each child. Goals are a planning list with use dates on or after age 20, not separate money buckets or legal child assets.

Demonstration scope: guardian onboarding and age eligibility, multiple goals, voluntary monthly planning, private guest intent and guardian review, provider-confirmed funding and investment, goal dashboard and scenario explanation.

Open gates: account owner and custody, guest funding route, parent-mediated fallback, withdrawal policy, partial versus whole handover, provider automation and who may charge each proposed fee. None is represented as partner approval.

# Feasibility gates and proposed differentiation

The testable distinction is a Thai private invitation tied to one child portfolio, an unpaid guest intent without a BabyFund account, guardian review before a provider-approved payment route, and a visible trail to partner-confirmed investment. Dime Secondary Account and My Ports, Kept Together and UNest cover overlapping parts; no exclusivity claim is made.

Stop/go for any real pilot: identify a licensed investment partner and approved vehicle; agree legal account holder, custody, KYC/suitability and handover; agree a lawful payment route and payer/refund owner; reconcile valuation to goal views; review BabyFund’s own legal and data duties. If any gate fails, revise or stop the real-service design. This portfolio does not assert a pass.

# Portfolio evidence added for three open gaps

A reproducible three-goal sensitivity model and a conditional three-stream economics model are supplied in 13_Calculation_Evidence.xlsx. The three goals share one child value; the scenario does not reserve assets or make any adult withdrawal automatic.

The new five risks are now scored in the Risk Register. Ratings, costs, conversion and fee prices are simulated BA assumptions, not measured data, contracts or legal approval.