BABYFUND THAILAND | CASE STUDY

Family Savings Coordination Platform

STAKEHOLDER ANALYSIS MATRIX

| Document Title | Stakeholder Analysis Matrix |
| --- | --- |
| Project Name | BabyFund Thailand — Family Savings Coordination Platform |
| Document Version | Portfolio edition |
| Status | Simulated BA case study — unvalidated design |
| Date | October 2026 |
| Prepared By | Tankhun Luengchaicharn, Junior IT Business Analyst |
| Approved By | Not approved — simulated case study |

# 1.  Purpose

This proposed map identifies parties who could have an interest in, or influence over, a future BabyFund service. No stakeholder interviews or partnerships have occurred. It looks at how much each stakeholder cares about the project and how much power they have over it, groups them using a Power/Interest Grid, and sets a clear plan for how to communicate with each group. This helps the project team spend the right amount of time and effort on the right people, instead of treating every stakeholder the same way.

# 2.  Stakeholder Identification & Analysis

The table below lists the originally listed twenty-one stakeholder roles, how they relate to the project, and how much interest and power each one has. This combination decides which Power/Interest quadrant they belong to.

| Stakeholder | Category | Interest Level | Power / Influence | Quadrant |
| --- | --- | --- | --- | --- |
| CEO / Founder | Internal — Executive | High | High | Manage Closely |
| Product Manager | Internal — Management | High | High | Manage Closely |
| Compliance Officer | Internal — Management | High | High | Manage Closely |
| Thai SEC | External — Regulator | High | High | Manage Closely |
| Thai PDPA Officer | Internal — Management | High | High | Manage Closely |
| Bank of Thailand (BOT) | External — Regulator | High | High | Manage Closely |
| AMLO | External — Regulator | High | High | Manage Closely |
| PDPC | External — Regulator | High | High | Manage Closely |
| Licensed Broker Partner (Custodian) | External — Core Partner | High | High | Manage Closely |
| Possible invite channel (unselected) (Platform Partner) | External — Core Partner | High | High | Manage Closely |
| Potential payment providers (KBank, SCB, Bangkok Bank) | External — Candidate provider | Low | High | Keep Satisfied |
| External Auditor | External — Service Provider | Low | High | Keep Satisfied |
| Provider-designated custodian / depository | External — Infrastructure | Low | High | Keep Satisfied |
| App Stores (Apple, Google) | External — Platform Owner | Low | High | Keep Satisfied |
| IT Development Team | Internal — Delivery Team | High | Medium | Keep Informed |
| UI/UX Designer | Internal — Delivery Team | High | Medium | Keep Informed |
| Thai Parents (Primary Users) | External — End User | High | Low | Keep Informed |
| Marketing Team | Internal — Delivery Team | High | Medium | Keep Informed |
| Customer Support Team | Internal — Delivery Team | High | Low | Keep Informed |
| Invited Contributors (Relatives or Others) | External — End User | Low | Low | Monitor |
| Children Age 13–20 (Future Users) | External — End User | Low | Low | Monitor |

# 3.  Power / Interest Grid

The diagram below plots the originally listed twenty-one stakeholder roles by how much power they hold and how much interest they have in the project. This illustrates a proposed prioritisation, not measured interest or influence, as explained in Section 4.

Figure 1: Proposed stakeholder priority grid — BabyFund Thailand

# 4.  Stakeholder Engagement Strategy by Quadrant

## 4.1  Manage Closely (High Power / High Interest)

These stakeholders can approve, block, or strongly shape the project, and they care closely about the outcome. They need the most attention: regular direct contact, fast answers to their questions, and early warning of any problems.

- CEO / Founder, Product Manager, Compliance Officer, Thai PDPA Officer — would review major decisions if a sponsor team existed.

- Thai SEC, Bank of Thailand, AMLO, PDPC — would be consulted through the applicable regulatory process; no filing or review has occurred.

- Licensed Broker Partner (Custodian) — would define responsibilities and service levels if a partnership were agreed, since this partnership is now the foundation the whole business depends on.

- Possible invite channel (unselected) — would be assessed as a platform dependency, not just routine technical contact, since login, invites and notifications may rely on one channel if alternatives are not designed.

## 4.2  Keep Satisfied (High Power / Low Interest)

These partners can affect the project a great deal, especially if something goes wrong, but they are not following daily progress closely. They need clear, well-timed updates that keep their confidence without asking too much of their time.

- Potential payment providers, External Auditor, Custodian/Depository, and App Stores — engaged through scheduled reviews and compliance checks at each project milestone, not constant contact.

## 4.3  Keep Informed (Low Power / High Interest)

These stakeholders care a great deal about the outcome but do not make final decisions. They are kept informed to gather their input and keep their trust.

- IT Development Team, UI/UX Designer, Marketing Team, and Customer Support Team — engaged through daily stand-ups, sprint reviews, and internal demos.

- Thai Parents (Primary Users) — engaged through user research, beta testing, and in-app feedback.

## 4.4  Monitor (Low Power / Low Interest)

These stakeholders are affected by the project but have little power over it and little daily involvement. Only light, occasional communication is needed.

- Invited contributors may be relatives or other people chosen by the parent. The proposed guest journey avoids a BabyFund account, but payer identity, bank controls and link forwarding remain validation questions. Their interest level is a hypothesis, not a research finding.

- Children Age 13–20 — engaged through age-appropriate app content and BabyFund Academy; a possible age-20 handover remains subject to partner and legal review.

# 5.  Communication Plan Summary

The table below summarizes the communication channel, how often contact happens, and who owns each relationship.

| Stakeholder | Channel | Frequency | Owner |
| --- | --- | --- | --- |
| CEO / Founder | Steering committee meeting | Weekly | Product Manager |
| Product Manager | Sprint planning & steering committee | Weekly | Product Manager |
| Compliance Officer | Compliance review meeting | Bi-weekly | Compliance Officer |
| Thai SEC | Determine required regulatory contact after legal-role review | Only if applicable | Compliance Officer |
| Thai PDPA Officer | Data protection review | Bi-weekly | Compliance Officer |
| Bank of Thailand (BOT) | Determine if any filing or contact applies | To be determined | Compliance Officer |
| AMLO | Determine reporting owner and duty | To be determined | Compliance Officer |
| PDPC | Determine applicable notification duty | To be determined | PDPA Officer |
| Licensed Broker Partner (Custodian) | Proposed partner terms and SLA discussion | Weekly | Product Manager |
| Possible invite channel (unselected) | Possible channel feasibility review | Monthly | IT Development Team |
| Potential payment providers | Possible provider feasibility review | Monthly | IT Development Team |
| External Auditor | Audit engagement | Annual | Compliance Officer |
| Provider-designated custodian / depository | Proposed reconciliation-role review | Quarterly | Compliance Officer |
| App Stores (Apple, Google) | Policy compliance check | Before each release | IT Development Team |
| IT Development Team | Daily stand-up & sprint review | Daily / Bi-weekly | Product Manager |
| UI/UX Designer | Design review workshop | Weekly | Product Manager |
| Thai Parents (Primary Users) | User research & in-app feedback | Ongoing | Marketing Team |
| Marketing Team | Campaign planning meeting | Bi-weekly | Product Manager |
| Customer Support Team | Support readiness training | Monthly | Customer Support Lead |
| Invited Contributors | Private invite journey (no BabyFund account proposed) | As needed | Marketing Team |
| Children Age 13–20 | In-app educational content | As needed | Product Manager |

# Stakeholder responsibilities to validate

Guardian: creates a child portfolio and planning goals, chooses private invite recipients, reviews unpaid gift intents and sets a voluntary monthly plan. Invited guests can be non-relatives without BabyFund accounts; provider payer checks may still apply.

Licensed investment partner: prospective owner of product suitability, execution, custody and confirmed account value. Payment provider: prospective owner of approved rails, payer checks, confirmation and exceptions. Neither is selected or engaged.

Child: beneficiary of goal planning; access, legal ownership and handover must be determined separately. Named banks, LINE and regulators are examples or dependencies, not confirmed project partners.

# Engagement status and accountability

All named providers and channels are examples. No broker, payment provider, bank, LINE team or regulator has joined the case study. Any meeting cadence, SLA, filing or sign-off elsewhere in this matrix is a proposed future activity, not an event that occurred.

A future partner decision record must name who opens and owns the account, checks payer and suitability, accepts and returns funds, invests and holds assets, provides valuation, handles disputes, approves withdrawal and confirms age-20 title transfer. BabyFund’s own privacy, marketing and regulated-role responsibilities require separate review.